## Slide 1: How to Upgrade to Lawson v10 By May 31, 2017

## Slide 2
Established 2003

## Slide 3
What’s New 2016
25
Consultants
142
Clients
Managed Services
14
10x Upgrades
18
10x

## Slide 4
The leader in Lawson Managed Services

## Slide 5: Why Upgrade?
Extended 901 support deadline is 5/31/17
Latest technology changes
Infor Process Automation
Infor BI 10
Cleaner look & feel
More supported browsers
    IE10+
    Chrome
    Firefox

## Slide 6
Infor Lawson Product Life Cycle Maintenance Policy
July 22, 2016

## Slide 8: What will happen?
Worst Case
  Possible BSI Cyclical Update that requires 10x environment as minimum release
  Possible OS updated that conflicts with environment
  No year-end updates for Payroll
  No year-end updates for AP
  No support for the environment
Best Case (No Issues until year-end)
  No year-end updates for Payroll
  No year-end updates for AP
  No support for the environment

## Slide 9: Infor Lawson 10.x Information Center
Knowledgebase Article 1444526
Topic # 29307
  What’s New
  Release Notes
  Installation Guides
  IPA Guides
  Ming.le Guides
  ISS Guides
  Upgrade Docs
  Recommended training
  Recent related webinars
  Recorded webinars

## Slide 11: How do we get there?
Before May 31 2017

## Slide 12: TimeLine

## Slide 13: Before we Begin
Complete the pre-install checklist
  Applications
  Server names & architecture
  User names & passwords
Server Pre-requisites
  Server configuration/architecture
  Pre-requisite installations
  Visual COBOL and V10 Apps License Keys
  Product downloads
Installer access
  Access to the environment
  Infor account for issue resolution

## Slide 14: Project Management
One dedicated project manager
  Decision maker & facilitator
  Coordinates schedules
  Coordinates meetings
Clearly define roles ahead of time
  Project team
  Contact information
Limit project meetings
  Essential personnel only
  Hold to the scheduled time
Issue Tracking
  JIRA
  NO EMAILS!

## Slide 15: Availability
Contact information for project team
  Project stakeholders
  Multiple contact numbers/emails
Technical staff
  After-hours contact information
  Clearly defined roles
  Help Desk contact information
    Priority service tickets
Functional users
  Issue resolution
  Testing
  Functional questions

## Slide 16: Tools
JIRA – Project Management and Issue Resolution
Remote Access / VPN – We prefer Cisco Anyconnect
Jump Boxes – Facilitate teams working at the same time
Slack - For quick team communication
On the server
  Notepad++
  Chrome
  LDAP Browser
  Classic Shell
LSF_IQ – Review and validate security and loading users
  Migration of security
  Migration of Users with correct NTIDs

## Slide 17: Installation
Two environments only (Pick your version carefully)
Possibly install Landmark after 5/31 if IPA is not critical
Federate Later if possible
Customizations
  4GL, reports, Design Studio, Flows/Processes, Custom DB tables, etc.
  Essential interfaces/customizations only
    Work on the remainder after 5/31
Additional applications
  BSI, LBI, MSCM, LBP, LSO, EDI, etc.
Install LSF with Portal only
  Install SharePoint & Ming.le after 5/31
Install patches & updates after 5/31
What can we live without for a few weeks?
  Examples: LSO, LBI, Specified Interfaces & Customizations

## Slide 18: Testing
Limit to two testing passes
Pick your data refresh date wisely
Test case documentation / Test Scripts
  Ready before installation begins
Process testing (year-end/month-end/payroll)
  Prioritize in case some can be done after 5/31
Testers
  Small, dedicated group of functional users
  Priority availability
  Ability to work after hours and on weekends (especially go-live weekend)
Make sure to test well:
  ESS/MSS, RQC, MSCM Handhelds
  EDI Maps

## Slide 19: Training
Short two hour webinars with each group
  HR/Payroll/Benefits
  Procurement/Req
  Finance
Record webinar for future review
One hour Q/A session

## Slide 20: Organizationally
Get buy-in from the organization on necessity of the project
Budget appropriately so you don’t have to spend time on getting additional funds
Get a pass on tight security upfront
  Lawson credentials (and other users)
  Network security rules and firewall settings
  DB SA rights
Set expectations with users, executives, contractors early on
Read this: “How to cut consulting costs by up to 30%”

## Slide 21: Go-Live
Flexible on the dates & times
Preferably begin on Thursday evening
Availability (including after hours and weekend)
  Technical staff
  Functional staff
Issue resolution